Kunshan Cultural Interactive Map for Cultural Exploration

Duke Kunshan University | INFOSCI 301 | Autumn 2026

Instructor: Prof. Luyao Zhang

Yiran Zheng [yz1011], Yihong Lin [yl999], Sitong Chang [sc972] | First-attempt baseline: app cf6d13e; dataset 86b5a69 | Current integrated iteration: app 2eab8b7 (6 October 2026)

Abstract. This project asks how an interactive visualization might support visitors who want to explore Kunshan through places, food, artifacts, traditions, and stories. Since the first-attempt baseline, the team has added a bilingual cultural landing page and tutorial, integrated the expanded dataset into the application, and built a complete Chinese/English map containing 82 cultural records and 67 evidence-linked relationships. Each record now uses a distinct local image with source or credit information. The interface provides photo markers, introductions, provenance, search and category filtering, a saved cultural route, two linked visualization idioms, and three schematic route options with suggested transport modes. The current contribution is an implemented exploratory prototype rather than only a specification. Route results remain heuristic estimates rather than live navigation. No participant findings are added in this revision because no completed study record was supplied; the formative peer-study plan remains the next validation step.

Keywords: cultural exploration; interactive map; human-centered spatiotemporal intelligence; Kunshan; SDG 11.4; prototype data

1 Project Frame and Contribution

1.1 Question, user, task, and local context

Current observation: the bilingual prototype now presents 82 cultural records through a homepage tutorial, searchable list, detailed photo-marker map, record details, and Patterns views. Intended users are visitors, newcomers, students, and interested residents. Exact task: learn the workflow, browse or search records, inspect an item's introduction and provenance, compare the two visualization idioms, save at least two coordinate-anchored records, and compare three schematic route options with suggested transport modes. Local residents, cultural stewards, venue staff, and visitors with accessibility needs have not yet been consulted.

1.2 Evidence-supported claim and boundary

Current claim: the integrated project dataset contains 82 cultural records, 67 source-linked relationships, and 13 referenced sources, and the current interface exposes those records through bilingual Map and Patterns views. This supports the descriptive claim that the prototype assembles multiple cultural categories and documented links in one interface. It does not establish that visitors generally overlook lesser-known places, that existing cultural promotion is ineffective, or that the generated route is objectively fastest, most scenic, or most convenient in real-world conditions. Those remain hypotheses or design labels requiring participant study and live mobility data.

1.3 Project contribution

The contribution is an implemented bilingual cultural-exploration prototype combining (1) an onboarding homepage and tutorial, (2) a detailed spatial map with category-colored photo markers, (3) 82 cultural records with distinct images, introductions, and provenance, (4) a linked category-distribution idiom and evidence-linked relationship-network idiom, and (5) three schematic route comparisons with per-leg transport suggestions. The design remains careful about uncertainty, source quality, image rights, coordinate precision, and the difference between heuristic estimates and live travel guidance.

Figure 1. Five representations serving one user task.

| Representation | Task served | Input or interaction | Evidence and boundary |
| --- | --- | --- | --- |
| Basic idiom | Compare category distribution and scan cultural records. | Use the category-distribution bars or browse the bilingual photo list. | Implemented for 82 records; verify counts after each data revision. |
| Network idiom | Explore documented cultural associations. | Select a record or node and inspect source-linked neighbors. | Implemented with 67 relationships; relation labels and user interpretation remain unvalidated. |
| Spatial or spatiotemporal idiom | Locate cultural records across Kunshan. | Pan, zoom, expand clusters, and select category-colored photo markers. | Detailed bilingual map and local fallback implemented; approximate coordinates and temporal coverage require audit. |
| Interactive idiom | Move between discovery, evidence, patterns, and planning. | Search/filter, switch language and views, inspect sources, save/remove/reset records. | Implemented; keyboard, screen-reader, mobile, and task-completion testing remain. |
| Advanced idiom | Compare possible exploration orders. | Switch among Fastest, Best for scenery, and Most convenient; inspect suggested travel modes. | Implemented as heuristics, not live navigation; compare against a simple saved-stop list. |

Bilingual homepage/tutorial → searchable cards and category-colored photo markers → record details and provenance → category-distribution idiom + evidence-linked relationship network → saved cultural route → three schematic route options with transport suggestions. All representations support the same visitor task and are implemented in the current prototype.

2 Design Capability

2.1 Design pipeline

Domain: Kunshan cultural discovery. Data/task: visitors find, compare, inspect, save, and sequence 82 cultural records; 67 documented relations support connection exploration. Idioms: bilingual cards, category distribution, relationship network, detailed spatial map, linked controls, and route comparison. Algorithms: browser filtering, network linking, clustering/expansion, and three distance/category-based route heuristics. Route lines are schematic and are not road, transit, opening-hours, accessibility, or live-traffic guidance.

Table 1. End-to-end design pipeline.

| Domain | Data and task | Idiom | Algorithm |
| --- | --- | --- | --- |
| Kunshan cultural discovery for visitors, newcomers, students, and interested residents. | Integrated: 82 bilingual records, 67 relations, 13 sources, coordinates, provenance, and distinct image assets. Find, inspect, compare, save, and sequence. | Landing tutorial; cards; category distribution; relationship network; detailed map; linked details; saved-route and three route comparisons. | Browser filtering and linking; marker clustering/expansion; three distance/category-based route heuristics with transport suggestions. |

2.2 Four validation levels

The table distinguishes implemented evidence from validation still required.

Table 2. Four-level validation summary.

| Level | Current evidence | Main threat | Next test and owner |
| --- | --- | --- | --- |
| Domain situation | Specified visitor task and implemented bilingual prototype. | Need inferred; no community consultation. | Interview visitors and cultural stewards — Sitong. |
| Data and task abstraction | 82 records and 67 relations integrated with bilingual fields, images, coordinates, and sources. | Coverage, rights, translations, coordinates, and provenance vary. | Run record-by-record source, rights, and coordinate audit — Yihong. |
| Visual encoding and interaction idiom | Map, photo markers, category chart, relationship network, details, and route controls are visible. | Interpretation and accessibility are untested. | Observe the updated task and keyboard path — Yiran. |
| Algorithm | Three route heuristics produce distinct schematic orders and travel-mode suggestions. | No live traffic, transit, opening hours, or accessible-routing data. | Compare outputs with simple/static orderings and participant judgments — Team. |

2.3 Implementation, architecture, accessibility, and fallback

App commit 2eab8b7 packages the bilingual landing page, tutorial, map, 82-record dataset, 67 relationships, 82 distinct local images, local Leaflet resources, and map fallback behavior. Chinese and English interface, content, and map layers are available. Search, filters, Map/Patterns switching, source inspection, save/remove/reset, and three route modes are implemented. Remaining work includes task-level accessibility testing, cross-browser/mobile regression, source and rights review, coordinate checks, and participant validation. The saved-stop list remains a simpler reading path than the route diagrams.

Figure 2. Repository and software architecture for the submitted version.

| Architecture record | Data and provenance | Transform and store | Logic and algorithms | Views and interaction | Deploy, test, and fallback |
| --- | --- | --- | --- | --- | --- |
| Repository path or service | data.js: 82 records, 67 relations, bilingual/provenance/location/image fields. | Local data and assets load in-browser; localStorage holds language and saved state. | app.js: search/filter, selection, patterns, clustering, route modes, transport suggestions. | index.html tutorial; map.html; styles.css; Map/Patterns/details/route views. | Repository snapshot 2eab8b7; Vercel target; detailed online layer plus local/cached fallback. |
| Project-specific component | 82 distinct local images and category/location metadata. | No API or database; auditable static package. | State: language, query, categories, selected item, patterns, saved stops, route mode. | Detailed bilingual map, category-colored circular markers, two idioms, route comparison. | Deployment parity, mobile browsers, and degraded-network behavior require recheck. |
| Input, output, and check | Input: authored fields, sources, coordinates, relationships, images. Check: quality/rights. | Output: browser globals/state. Check: schema and persistence. | Output: linked filtered views and schematic route alternatives. Check: semantics and usefulness. | Output: onboarding, map, network/chart, details, and route options. Check: task/accessibility. | Output: static site. Check: current commit, external map service, fallback, and failure states. |

Bilingual data module: 82 records + 67 source-linked relations + image/source metadata → app.js: filtering, selection, language, saved stops, pattern linking, clustering, and route heuristics → index.html onboarding + map.html Map/Patterns views + CSS/photo assets → detailed online map layers with local/cached fallback → repository/Vercel deployment. Current integrated app snapshot: 2eab8b7.

Figure description: the current interface reads 82 bilingual cultural records and 67 relations from the integrated data module. The landing page introduces the workflow; the map shows distinct category-colored photo markers; the Patterns view shows category distribution and an evidence-linked network; and the route tray compares three schematic options with suggested travel modes. Local data, images, and Leaflet resources support degraded-network use, while detailed online map layers can still vary with service availability.

Artifact URL: https://kunshan-cultural-interactive-map.vercel.app/   App source: https://github.com/YiranZheng0206/Kunshan-Cultural-Interactive-Map (current integrated snapshot 2eab8b7)   First-attempt dataset source: https://github.com/JuniceLin/Kunshan-Map (86b5a69). Confirm that the current deployment matches the repository before demonstration.

3 Interdisciplinary Contribution

3.1 Three emerging frontiers

Human-Centered Spatiotemporal Intelligence remains the primary frontier. The current iteration makes the three-frontier contribution visible through a bilingual spatial interface, source/provenance details, two linked visualization idioms, and route comparison. Remaining limits concern participant interpretation, cultural stewardship, image rights, coordinate quality, accessibility, and the fact that route options are heuristic rather than live travel guidance.

Table 3. Frontier-to-design contribution.

| Emerging frontier | Contribution and evidence | Visible design consequence | Current limit |
| --- | --- | --- | --- |
| Open Science, Data Governance, and Responsible AI | The app integrates source IDs, precision labels, bilingual fields, and 67 documented links. | Details expose provenance; route limitations and coordinate precision are stated. | Image rights, relationship labels, translations, and source consistency need review. |
| Scientific Communication for Emerging Technologies | Bilingual onboarding, cards, patterns, details, and route comparisons communicate one cultural system. | The tutorial and consistent Map → Patterns → Route progression reduce entry cost. | No evidence yet that intended users understand or value the communication. |
| Human-Centered Spatiotemporal Intelligence | Primary frontier: a detailed cultural map connects 82 records and 67 relations to geographic context. | Photo markers, clustering, filtering, selection, network/chart idioms, and route comparisons support exploration. | Approximate positions, heuristic routes, accessibility, and user task remain unvalidated. |

3.2 Research-to-design change

Munzner (2009) distinguishes validation of domain needs, data/tasks, idioms, and algorithms. Applying this framework changed our validation plan: a working route button cannot establish cultural usefulness, provenance, accessible interpretation, or travel quality. Section 2 and Appendix A assign separate tests to each level. This is a present research-to-design application, not a claim that the paper originally caused every interface decision.

4 Community-Rooted Global Leadership

4.1 Local community service

Potential audiences are Kunshan visitors, newcomers, students, and interested residents. Observation: a bilingual spatial prototype exists. Need hypothesis: these audiences may value cultural discovery with geographic context. Consultation, partnership, and co-design have not occurred. We need review from residents and cultural stewards, image and story permissions, a correction channel, and an identified owner to maintain and return verified bilingual records to the community.

4.2 SDG goal and target

UN SDG 11 Sustainable Cities and Communities, Target 11.4 concerns safeguarding cultural and natural heritage. The project has curricular alignment through a cultural-discovery prototype and sourced data, but no measured safeguarding or community outcome. Next checks are provenance, permissions, local consultation, and task-based testing.

Table 4. Local service and SDG accountability.

| Accountability field | Current evidence | Limit or next check |
| --- | --- | --- |
| Need hypothesis and missing voices | Observation: a bilingual spatial prototype is implemented; audiences are identified as candidates. | Need hypothesis only. Local voices are missing; consultation/co-design not yet conducted. |
| Permission, protection, and public-sharing boundary | Educational prototype; cached image rights and cultural permissions need checking. | Verify sources, licenses, attribution, cultural permissions, and correction ownership before public claims. |
| Reciprocal return and correction route | A future public map could return verified cultural context and accept corrections. | Define steward partners, maintenance cadence, feedback channel, and response process. |
| SDG 11 — Sustainable Cities and Communities, Target 11.4 | Curricular alignment: prototype explores an interpretable heritage-discovery interface. | No demonstrated safeguarding or SDG impact; validate data and local usefulness first. |

5 Interactive Evaluation and Evidence-Based Revision

5.1 Activity 1 Interactive Demonstration

Updated demonstration script (not a completed observation): use the bilingual tutorial; choose two records; inspect one source; compare both Patterns idioms; save records; and compare the three route modes. Success is one evidence-linked connection and a justified route preference, with route outputs understood as schematic estimates. No participant-driven revision is claimed without a study record.

5.2 Activity 2 Peer Evaluation user study

A formative peer study was scheduled for September 29. A first-time-visitor proxy would complete the tutorial, Map, Patterns, saved-route, and route-comparison task. Record actions, interpretation, recovery, and accessibility barriers without identifiers. No participant findings are reported because no completed record was supplied; one peer could not establish broad usability.

5.3 Activity 3 Response to Peers

Peer-response plan: for each actual observation, record Keep, Revise, or Investigate; the evidence and reason; an owner; and a changed commit, figure, or next test. No peer response is claimed without a completed observation record.

Figure 3. User-experience walkthrough and evidence-based revision.

| Study record | User and exact task | Starting state | User action | System response and task result | Observed evidence | Feedback decision and revision |
| --- | --- | --- | --- | --- | --- | --- |
| Updated task | Peer visitor proxy; tutorial, Map, Patterns, save two, compare routes. | Landing page. | Inspect source; infer connection; choose route mode. | Linked patterns, saved stops, route and transport suggestions. | No record supplied. | Investigate with documented study. |
| Boundary | No identifiers. | Current build. | Log actions, interpretation, recovery, barriers. | Explain connection/route without treating estimates as live guidance. | No broad inference. | Tie any revision to evidence and a commit. |

Bilingual tutorial → Map search/photo marker → introduction and evidence → two Patterns idioms → save records → compare three schematic routes and transport suggestions → revise. Add feedback decisions only after a documented session.

Figure description: the implemented flow connects onboarding, spatial discovery, evidence, pattern comparison, saved stops, and route comparison. Participant behavior and evidence-based revision remain pending.

5.4 What the evidence does not establish

Untested: cultural representativeness, source/translation/image/coordinate consistency, idiom interpretation, real transport validity, accessibility, visitor learning, local benefit, and SDG impact. Route modes omit live traffic, timetables, opening hours, and accessibility routing.

6 Results, Limitations, and Next Validation

Since the first-attempt baseline, the project has moved from a partial map and separate dataset toward an integrated bilingual cultural-exploration experience. Table 5 records the implemented changes, their current evidence, remaining limitations, and the next validation step.

Table 5. Current result and next validation.

| Claim or task | Current evidence | Main limitation | Next test and owner |
| --- | --- | --- | --- |
| Homepage + bilingual map | Bilingual landing/tutorial, Chinese/English content and detailed map layers; local fallback. | First-use clarity and external map availability are untested. | Test both languages, onboarding, and degraded network. |
| Dataset + unique imagery | 82 records, 67 relations, 13 sources, richer introductions, and 82 non-repeating images. | Coverage, coordinates, provenance, translations, crops, and rights vary. | Complete source, coordinate, translation, crop, and rights audit. |
| Two visualization idioms | Category distribution and evidence-linked relationship network show modules and connections. | Interpretability and accessibility are untested. | Compare with static summaries; test keyboard/screen reader. |
| Routes + UI/UX/bug fixes | Three route/transport modes; clearer hierarchy and markers; working add/remove; language/fallback fixes. | Heuristics omit live travel data; cross-browser/mobile checks remain. | Validate labels and run regression/accessibility tests. |

7 Bounded Contribution and Current Conclusion

The current iteration demonstrates bilingual onboarding, a detailed Chinese/English map, 82 records with distinct images, two linked idioms, 67 evidence-linked relationships, and three route modes with transport suggestions. UI/UX and bug fixes improved language consistency, marker legibility, route saving, and fallback behavior. Routes are not live navigation, and visitor hypotheses remain untested. Next: participant evidence, accessibility, provenance/rights, coordinate audits, and simpler/static comparisons.

Acknowledgements

Team: Yihong Lin (system/data), Yiran Zheng (visual/interface), Sitong Chang (visualization/evaluation), subject to team confirmation. Reused resources: Leaflet, OSM/HOT, institutional source pages and credited image publishers. Instructor listed for course context, not coauthorship.

References

[Include only sources cited in the report and appendices. Use one consistent style. Include primary papers, exact dataset and software records, the SDG target page, and reused assets.]

Munzner, T. (2009). A nested model for visualization design and validation. IEEE TVCG 15(6), 921-928. https://doi.org/10.1109/TVCG.2009.111

Dimara, E., and Perin, C. (2020). What is interaction for data visualization? IEEE TVCG 26(1), 119-129. https://doi.org/10.1109/TVCG.2019.2934283

Zhou, R., et al. (2023). Demonstrating TactorBots: A Haptic Design Toolkit for Exploration of Emotional Robotic Touch. CHI EA 2023, Article 438, 1-5. https://doi.org/10.1145/3544549.3583897

CHI 2026 Interactive Demos. https://chi2026.acm.org/authors/interactive-demos/

SIGCHI Guide for Videos. https://sigchi.org/resources/guides-for-authors/videos/

Project dataset: https://github.com/JuniceLin/Kunshan-Map (source registry data/sources.json); app source: https://github.com/YiranZheng0206/Kunshan-Cultural-Interactive-Map; UN SDG 11.4: https://sdgs.un.org/goals/goal11; Leaflet: https://leafletjs.com/; OSM attribution: https://www.openstreetmap.org/copyright

Appendix A Evidence Map and Version History

This history retains the September 27 baseline and records September 29 peer feedback plus the October 6 final repository update. Implementation is evidenced by team confirmation and app 2eab8b7; a second-round user evaluation has not been documented.

Table A1. Evidence and revision history.

| Stage | Version or evidence | Change and reason | Current location |
| --- | --- | --- | --- |
| Tuesday exit gate | Baseline app cf6d13e; data 86b5a69. | Task/data scopes distinguished. | Historical site/source snapshots. |
| Interactive Demonstration | First-attempt scripted path. | Separate completed demo observation not supplied. | Figure 3 and Appendix C. |
| Week 5 first attempt | 27 Sep report and poster drafts. | Evidence limits and next owners labeled. | Baseline report/poster record. |
| Peer Evaluation | Completed 29 Sep; incoming review/response photographs. | Discovery strengths; unclear steps, link evidence and route eligibility. | Section 5.2; Appendices C/D. |
| Response to Peers | Completed 29 Sep; team decision sheet. | Keep discovery; Revise guidance/eligibility; Investigate link value. | Section 5.3 and Appendix D. |
| Improved final attempt | Final app 2eab8b7, 6 Oct; team confirmation and source inspection. | Homepage/tutorial; bilingual maps/text; redesigned fragments; 82 distinct images; three routes/transport; UI/UX and language-bug fix. | Final app repository; source links in Table B2. Follow-up user test undocumented. |

Table A2. Four validation levels.

| Level | Current evidence | Main threat | Next test and owner |
| --- | --- | --- | --- |
| Domain situation | Specified visitor task; initial peers used discovery functions. | Classroom proxies do not establish community need. | Consult visitors and cultural stewards — Sitong. |
| Data and task abstraction | 82 records/67 relations integrated; sources, image credits and precision visible. | Peer concern about link validation; data/rights not fully audited. | Audit records, relationships and image roles — Yihong. |
| Visual encoding and interaction idiom | Initial interpretation barriers; final tutorial, bilingual map and UI updates. | Final comprehension, keyboard and screen-reader tasks untested. | Retest new visitors and accessible task paths — Yiran |
| Algorithm | Fastest/scenic/convenient heuristics; suggested transport and durations. | Geographic anchors are not entrances; estimates omit actual roads/timetables. | Validate sample sequences and transport suggestions — Yihong. |

Appendix B Data Governance and Reproducibility

The final static dataset snapshot contains 82 curated cultural records, 67 source-linked cultural relationships, and 13 source collections. Every record has English and Chinese summaries, a distinct local image path, source and credit metadata, geographic coordinates, location precision, and source identifiers. The provenance and spatial limits recorded below remain material to interpretation.

Table B1. Dataset and governance record.

| Data record | Exact source and use | Risk or restriction | Verification |
| --- | --- | --- | --- |
| Primary dataset | Integrated snapshot in data/kunshan-cultural-dataset.json: 82 fragments, 67 cultural relations, and 13 source collections from Kunshan-Map. | Curated working dataset, not a census; its metadata records editorial and spatial limits. | Check record and relation sourceIds against the 13 source records; all 82 records and 67 relations carry sourceIds. |
| Complementary data | Bundled Leaflet; external AMap tiles for live map labels; local cached English/Chinese map overlays. | AMap and OpenStreetMap use remains subject to provider terms; cached overlays are not live routing data. | map.html loads vendor/leaflet.js; app.js defines AMap layers and two checked-in cached overlays. |
| Interface records and translations | data.js serializes the same JSON snapshot for browser use; index.html and map.html provide EN/ZH UI. | Translation quality and human review are not documented in the repository. | JSON/data.js equality verified; all 82 records contain summary and summaryZh. |
| Images, stories, or cultural material | Each record references a distinct local image path and retains imageSource, imageCredit, and imageRole. | A contextual image is not necessarily a photograph of the named object; rights and permissions require review. | 82 non-empty, unique image paths and 82 populated source/credit/role fields verified. |

Table B2. Reproducibility and release record.

| Field | Record |
| --- | --- |
| Repository and artifact URLs | App repository: https://github.com/YiranZheng0206/Kunshan-Cultural-Interactive-Map; deployment URL supplied for this release: https://kunshan-cultural-interactive-map.vercel.app/; source dataset: https://github.com/JuniceLin/Kunshan-Map. |
| Tagged version or commit | Verified final commit: 2eab8b7fc876711c0817cc0c41abfb8956e0b180, ‘Enhance Kunshan cultural map experience,’ 6 Oct 2026 (09:43:35 UTC). |
| Repository and software architecture figure | data/kunshan-cultural-dataset.json → data.js → app.js → index.html landing/tutorial and map.html explorer; Leaflet renders the map, with local assets for images and cached map overlays. |
| Environment and dependencies | Static HTML/CSS/JavaScript; bundled vendor/leaflet.js and vendor/leaflet.css; browser localStorage stores language preference. No build step is specified in README. |
| Run and reproduction steps | From the repository root: python3 -m http.server 4173 --bind 127.0.0.1; open http://127.0.0.1:4173/. index.html is the entry page; map.html is the explorer. |
| Data access or generation steps | Use data/kunshan-cultural-dataset.json as the source snapshot. README supplies a Python one-line JSON serialization command to regenerate data.js after replacing the snapshot. |
| Tests and expected outputs | app.js provides a ?smoke query check: expected 82 records, rendered item photos, bilingual map state, two visualization idioms, and three route modes. It is an in-browser smoke check, not a user study. |
| Known issues and fallback | All 82 records have coordinates and locationPrecision, but anchors may denote towns, districts, regions, or associated sites rather than entrances. Routes are straight-line, distance/category/town heuristics with estimated transport; not live navigation, traffic, or timetable data. Cached EN/ZH map overlays provide a loading fallback; current deployment reachability was not verified. |
| License, citations, privacy, and public-sharing decision | SOURCE_LICENSE.txt includes the source dataset’s MIT license (Copyright 2026 JuniceLin). Per-record image source/credit fields are retained; third-party facts, images, AMap tiles, and OpenStreetMap material remain subject to their own terms. Do not make public rights or participant-data claims without human confirmation. |

Appendix C User Experience Protocol and Evidence

September 29 peer-test evidence is available in the supplied review and team-response photographs. The record below reports the prescribed task, observed peer feedback, and final implementation. The sheets do not supply standardized times, completion rates, or a second-round session.

Table C1. User-experience session record.

| Field | Record |
| --- | --- |
| Participant role and consent or notice | Peer testers acting as visitor proxies completed the prescribed UX task. They received the task context; this report retains only anonymous role-level observations. A separate consent or recording log was not supplied. |
| Exact task and starting state | Starting from the September 29 prototype/default map, peer testers were asked to select and inspect cultural records, save two stops, and interpret the suggested order or route. Feedback also records link inspection and exploratory discovery. |
| Success criterion and measures | Task evidence was whether testers could select and inspect records, save two stops, and interpret route/order and relationship information. The feedback sheets provide qualitative comments only; no standardized time, click count, or completion rate was supplied. |
| Actions, hesitation, errors, and recovery | Peer feedback indicated that testers selected nodes, clicked and read records, inspected related records, and attempted route creation; random discovery was also reported. Some selected nodes could not enter a route. Recovery and keyboard behavior were not logged. |
| System response, evidence inspected, and task outcome | Feedback described map/filter selection and discovery as engaging. Peer testers inspected records and links, but route eligibility failed for some selections. The sheets do not document a complete two-stop outcome for every peer tester. |
| Accessibility or interpretation barrier | Peer feedback requested a clearer sequence and questioned connection meaning and validation. The team response linked the earlier route restriction to approximate anchors. Formal accessibility results were not supplied. |
| Observed strength, priority, and question | Keep discovery, filtering, and selection. Prioritize clearer guidance, visible relationship evidence, and route interpretation. Investigate whether the network improves understanding beyond a related-records list. |
| Feedback decision and visible revision | Keep: map/filter discovery and selection. Revise: homepage/tutorial, sourced relationship evidence and precision, expanded save eligibility, three route options with transport estimates, bilingual map/interface consistency, visual fragments, and Chinese descriptions. Investigate: whether links or the network improve understanding; the revisions are implemented, but improved use is untested. |
| Evidence boundary and next validation | This formative peer testing does not establish general usability, cultural learning, cultural benefit, or SDG impact. Retest new visitors on explaining one source-linked relation and interpreting route limits; no second-round result was supplied. |

Privacy and evidence handling

Record only task actions and optional time with participant notice. Keep identifiable media private unless separately consented. Public report uses anonymous role labels and summarizes observed behavior; do not publish private recordings.

Appendix D Feedback and Response Log

Table D1. Incoming peer feedback, team decisions and final response.

| Activity or ID | Evidence received | Keep, Revise, or Investigate and reason | Change or next test and owner | Artifact or commit |
| --- | --- | --- | --- | --- |
| In-class Discussion | When switching to English mode, the map remains in Chinese; Part of the attraction introductions in Chinese mode are still in English | Revise language consistency; mixed-language content disrupts the bilingual experience and may confuse users. | Fixed map-language switching and untranslated attraction descriptions; verify all pages in both Chinese and English modes — Yiran. | 8a9921a |
| Michelle / FP7 | Map/connections aid discovery; some selected nodes could not enter route. | Keep discovery; Revise eligibility and precision explanation. | Anchored records now saveable; precision/caveat visible. Retest — Yihong. | 2eab8b7 |
| Andi / FP4 | Engaging selection; clicked/read/attempted route; requested clearer steps. | Keep selection; Revise guidance and operation. | Homepage/tutorial and UI updates implemented; retest — Yihong | 2eab8b7 |
| Jiaxin / FP4 | Inspected related records; questioned relationship validation. | Revise evidence visibility; Investigate understanding. | Sourced relations/details integrated; audit and explanation task — Yiran/Sitong | 2eab8b7 |
| Tingyi / FP4 (response summary) | Used random discovery; questioned node-link value and steps. | Keep discovery; Investigate network value; Revise guidance. | Network/tutorial implemented; compare with text. Slider unverified — Sitong/Yiran. | 29 Sep response; 2eab8b7 |

Individual reviews remain separate; Tingyi is recorded through the team response. The outgoing FP4 review is excluded. The comparison-slider proposal remains untested.

Appendix E Poster and Demo Evidence

Table E1. Poster preflight.

| Check | Evidence or location |
| --- | --- |
| Descriptive title; evidence-supported claim and adjacent boundary | Poster title and “Project frame and evidence” section: descriptive title, evidence-supported claim, and adjacent evidence boundary are stated together. |
| Question, users, exact task, verified data, and five representations | “Project frame and evidence” and “Five representations, one task”: question, intended users, exact visitor task, 82 records / 67 source-linked relationships, and Basic, Network, Spatial or temporal, Interactive, and Advanced representations. |
| Repository and software architecture diagram from Figure 2 | “Repository and software architecture” section: five-stage architecture from data provenance and local state through logic, views/interactions, and deployment; artifact, app repository, and data repository are identified. |
| User-experience walkthrough and revision diagram from Figure 3 | “User-experience walkthrough and revision” section: six-step workflow from tutorial to route comparison, with implemented revisions linked to peer feedback. |
| Four validation levels and all three frontiers, with one primary | “Four validation levels” and “Interdisciplinary contribution”: Domain situation, Data and task, Idiom, and Algorithm validation are documented; all three frontiers are shown, with Human-centered spatiotemporal intelligence identified as primary. |
| Local-community service and exact SDG goal and target | “Community-rooted global leadership” section: intended local audience and cultural-discovery service are stated; SDG 11, Target 11.4 is explicitly identified, with current impact limitations noted. |
| Provenance, written URLs, roles, accessibility, and text equivalent | Repository/architecture box, source line, and footer: artifact/repository locations, data and image provenance, source credits, and team roles are provided. Accessibility and rights remain listed as limitations requiring further review. |

Table E2. Demo storyboard and transcript map. Total duration must be 2:59 or shorter.

| Time | Video segment | Required content and evidence |
| --- | --- | --- |
| 0:00-0:15 | Opening | Question, intended visitor, 82-record/67-relation scope and evidence boundary. |
| 0:15-0:45 | System architecture | Figure 2: integrated dataset, homepage/map files, final 2eab8b7 and loading fallback. |
| 0:45-1:45 | User walkthrough | Tutorial, language switch, inspect source/link, save stops, compare three routes; explain heuristic limits. |
| 1:45-2:20 | User evidence and revision | 29 Sep feedback → tutorial, evidence visibility and route changes. Follow-up outcomes untested. |
| 2:20-2:50 | Contribution and next validation | Three frontiers, Kunshan service, SDG 11.4 and next visitor/route tests. |
| 2:50-2:59 | End card | Team and written URLs; final video/captions not supplied for verification. |

Table E3. Professional reference artifacts.

| Reference | What to study | Course extension |
| --- | --- | --- |
| CHI 2026 Interactive Demos: https://chi2026.acm.org/authors/interactive-demos/ | Self-contained demo paper, walkthrough video, accessible submission, and successful examples. | Add both required diagrams, the three-frontier contribution, local service, and exact SDG target. |
| Zhou et al. TactorBots demo paper: https://doi.org/10.1145/3544549.3583897 | How a short demo paper explains a working system and the interaction experience. | Make repository structure, data provenance, evidence boundaries, and correction routes explicit. |
| TactorBots video: https://www.youtube.com/watch?v=mGvSld62Mhk | How the system, user flow, and physical or interface behavior become visible on video. | Keep the course video to 2:59 or shorter and include the Sep 29 evidence and revision. |
| Zhou et al. Shape-Kit demo paper: https://doi.org/10.1145/3706599.3721280 | How a recent CHI demonstration connects system design, interaction, and a concise research contribution. | Add the repository architecture, the task-based walkthrough, and explicit evidence boundaries. |
| Shape-Kit video: https://www.youtube.com/watch?v=JSUDrGJjpWw | How a working system and user experience can be communicated through a short demonstration. | Use the stricter course duration and show the feedback-to-revision trace. |
| CHI 2026 Posters: https://chi2026.acm.org/authors/posters/ | Title, concise overview, clear illustrations, visual legibility, and links to online materials. | Show software architecture, UX walkthrough, three capacities, local community, and SDG accountability. |
| AAAI-26 Student Abstract and Poster Program: https://aaai.org/conference/aaai/aaai-26/student-abstract-and-poster-program-call/ | Concise paper-to-poster translation in a major AI conference context. | Preserve the visualization validation and public-service requirements of this course. |
| SIGCHI Guide for Videos: https://sigchi.org/resources/guides-for-authors/videos/ | Captions, audio, readability, permissions, encoding, and accessible visual description. | Follow the course's 2:59 maximum and verify every caption and technical term. |

Appendix F Team Contribution and AI Assistance

Table F1. Named team contributions.

| Member | Roles and concrete contributions | Evidence or commit | Design element the member can defend |
| --- | --- | --- | --- |
| Yihong Lin [yl999] | System/data integration and route logic; co-authored report with Yiran; created initial poster; participated in joint user testing. | JuniceLin (Yihong): 2eab8b7, final enhancement (6 Oct); 47e440b, da2ee61, ce1e41e, README/demo updates (29 Sep). | Data provenance, coordinate precision, route heuristics and initial poster framing. |
| Yiran Zheng [yz1011] | Visual/interface design; submitted MVP, bilingual switch and content/map localization; co-authored report with Yihong; participated in joint user testing. | YiranZheng0206: 199fc7b, fa85899, cf6d13e (23 Sep); 8a9921a, 36e219c (6 Oct). | Visual idioms, interaction flow and bilingual map/content behavior. |
| Sitong Chang [sc972] | Visualization/narrative; uploaded chart/network and source-linked dataset revisions; produced demo video; participated in joint user testing. | Sitong-Chang: 08dc2bf, chart/network; 9dee2d6, 82-record/source integration (29 Sep). | Linked chart/network, cultural links, demo walkthrough and peer evidence. |

Team confirmation. JuniceLin is Yihong Lin. Yihong completed the main body of this report.Yiran completed Appendix except for Table E2. Sitong completed Table E2 and finished the final confirmation; Yihong created the initial poster and Yiran made the final revision; Sitong produced the demo video; User testing was completed by the team together.

Material AI assistance is disclosed below; human team members remain responsible for checking source data, authorship, design, rights, and final submission.

Table F2. AI assistance and human verification.

| Field | Disclosure |
| --- | --- |
| Tool, displayed model or version, and date | OpenAI Codex: app development and report updates. ChatGPT: initial report drafting (27 Sep). Report revised 6 Oct 2026; exact models/coding-session dates not recorded. |
| Purpose and significant prompt or input summary | Support app revisions and reporting from team requirements, peer feedback and GitHub evidence. This is a purpose summary; exact coding prompts were not supplied. |
| Output accepted and where it appears | AI-assisted code appears in the submitted app; generated-line attribution is not recorded. Accepted report assistance appears in Sections 1–7 and Appendices A–F. |
| Output rejected and why | Excluded unsubstantiated test/navigation/SDG claims and the outgoing FP4 review. No app-code rejection log was supplied. |
| Human changes to argument, visuals, data, or code | Team selected features and submitted revisions. Yihong/Yiran completed the report; Yihong made the initial poster; Sitong made the video. Testing was joint; humans retain responsibility. |
| Original sources, data, code, and outputs checked | Report verified against commits/diffs, dataset and peer sheets. Standard team checklist: code review; bilingual text/map labels; search/filter/select/save; sources/links/images; three routes/transport estimates; responsive layout and deployment. Per-check results were not supplied. |
| Failures corrected and remaining unverified points | Accounts, deliverable roles, joint testing and Codex use confirmed; Chinese-description bug fixed in code. Exact AI records and review outcomes unavailable. Rights, hosted parity, accessibility, real routes and follow-up outcomes remain unverified. |

This appendix records confirmed team roles and AI use. Standard review items are a checklist, not documented pass results. Original sign-off dates are retained; no new signature is implied.

Team member typed names: Yihong Lin [yl999]; Yiran Zheng [yz1011]; Sitong Chang [sc972]. Date: 27 September 2026 (confirm before submission).

Team member signatures or typed names: [Yihong Lin, Yiran Zheng, Sitong Chang ]    Date: [9/27]